LMS BACKEND

Requirements Specification

Version 1.0  •  14 April 2026

IMPLEMENTATION PHASE LEGEND

| MVP — Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- |

# 1. Functional Requirements

Functional requirements define what the system must do — its features and behaviours.

## 1.1  Authentication & Authorization

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-01 | User Registration | Register via email/password with email verification flow | MVP |
| FR-02 | User Login | Authenticate and receive a signed JWT (access + refresh tokens) | MVP |
| FR-03 | OAuth Login | Sign in with Google and/or GitHub via OAuth 2.0 | Phase 2 |
| FR-04 | Role-Based Access Control | Roles: Student, Instructor, Admin — enforced on all routes | MVP |
| FR-05 | Password Reset | Forgot-password flow via email with time-limited token | MVP |
| FR-06 | Multi-Factor Authentication | TOTP-based 2FA (Google Authenticator compatible) | Phase 2 |
| FR-07 | Session Management | Refresh token rotation and forced logout on all devices | MVP |
| FR-08 | Account Deactivation | Soft-delete / suspend accounts from admin panel | Phase 2 |

## 1.2  User Management

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-09 | Profile CRUD | Users can view and update their name, bio, and avatar | MVP |
| FR-10 | Avatar Upload | Profile picture upload with image resizing (stored in object storage) | MVP |
| FR-11 | Admin User List | Admins can search, filter, and manage all user accounts | MVP |
| FR-12 | Instructor Onboarding | Workflow for users to apply and be approved as instructors | Phase 2 |

## 1.3  Course Management

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-13 | Create / Edit Course | Instructors create courses with title, description, thumbnail, category | MVP |
| FR-14 | Course Sections & Lessons | Hierarchical structure: Course → Sections → Lessons | MVP |
| FR-15 | Publish / Unpublish | Draft vs Published state; only published courses visible to students | MVP |
| FR-16 | Course Pricing | Set free or paid price; integrates with payment module | MVP |
| FR-17 | Prerequisites | Define prerequisite courses before a student can enrol | Phase 2 |
| FR-18 | Course Visibility | Public, private, or invite-only course visibility settings | Phase 2 |
| FR-19 | Admin Course Approval | Admin must approve courses before they go live | Phase 2 |
| FR-20 | Course Archiving | Soft-archive old courses without deleting content or data | Phase 3 |

## 1.4  Content Delivery

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-21 | Video Upload & Streaming | Upload video to cloud storage; serve via CDN or signed URL | MVP |
| FR-22 | File Attachments | Instructors can attach PDFs, ZIPs, links to lessons | MVP |
| FR-23 | Rich Text Content | Lessons support rich text via WYSIWYG editor (stored as HTML/JSON) | MVP |
| FR-24 | Lesson Progress Tracking | Track and persist per-user lesson completion status | MVP |
| FR-25 | Video Resume Playback | Store last playback position so students resume where they left off | Phase 2 |
| FR-26 | Downloadable Resources | Students can download attached resources for offline use | Phase 2 |

## 1.5  Enrollment

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-27 | Enroll in Course | Student enrols (free) or purchases (paid) access to a course | MVP |
| FR-28 | Unenroll | Student can unenrol (if policy allows) or admin can remove | MVP |
| FR-29 | Enrollment Limit | Instructors can cap maximum number of students per course | Phase 2 |
| FR-30 | Waitlist | Auto waitlist when course is full; notify on available slot | Phase 3 |
| FR-31 | Bulk Enrollment | Admins can enrol a batch of users via CSV upload | Phase 2 |

## 1.6  Payment Gateway

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-32 | Checkout Flow | Initiate payment for a paid course; redirect to payment provider | MVP |
| FR-33 | Payment Provider Integration | Integrate Paystack and/or Flutterwave (Nigeria-friendly) + Stripe | MVP |
| FR-34 | Payment Webhooks | Handle success, failure, and dispute webhook events securely | MVP |
| FR-35 | Refund Handling | Process full/partial refunds; revoke course access on refund | Phase 2 |
| FR-36 | Coupon / Discount Codes | Create and apply percentage or fixed discount codes at checkout | Phase 2 |
| FR-37 | Transaction History | Students and admins can view full payment/transaction logs | MVP |
| FR-38 | Instructor Payouts | Track revenue per instructor; generate payout reports | Phase 3 |

## 1.7  Assessments & Quizzes

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-39 | Create Quiz | Instructors create quizzes with MCQ, true/false, short answer | MVP |
| FR-40 | Auto-Grading | MCQ and true/false questions auto-graded on submission | MVP |
| FR-41 | Submission Tracking | Store all quiz attempts per student with timestamps and scores | MVP |
| FR-42 | Retake Policy | Configurable max retake attempts and cooldown period | Phase 2 |
| FR-43 | Assignment Upload | Students upload files as assignment submissions | Phase 2 |
| FR-44 | Manual Grading | Instructors grade open-ended assignments with feedback | Phase 2 |
| FR-45 | Grade Book | Instructor view of all student grades per course | Phase 2 |

## 1.8  Certificates

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-46 | Auto-generate Certificate | Issue a PDF certificate on 100% course completion | Phase 2 |
| FR-47 | Certificate Templates | Admins can configure certificate templates with branding | Phase 2 |
| FR-48 | Certificate Verification | Public endpoint to verify a certificate by unique ID | Phase 3 |

## 1.9  Notifications

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-49 | Email Notifications | Transactional emails: welcome, payment receipt, course enrolled | MVP |
| FR-50 | New Content Alerts | Notify enrolled students when instructor adds new lesson | Phase 2 |
| FR-51 | In-App Notifications | Bell icon with unread count; mark-as-read functionality | Phase 2 |
| FR-52 | SMS Notifications | Optional SMS alerts for key events (via Termii or Twilio) | Phase 3 |

## 1.10  Search & Discovery

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-53 | Course Search | Full-text search on course title and description | MVP |
| FR-54 | Filter & Sort | Filter by category, price (free/paid), level, rating; sort by date/popular | MVP |
| FR-55 | Recommendations | Suggest courses based on enrolled history and category interest | Phase 3 |

## 1.11  Reviews & Ratings

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-56 | Submit Review | Students who have enrolled can submit a star rating + text review | Phase 2 |
| FR-57 | Instructor Response | Instructors can reply publicly to individual reviews | Phase 2 |
| FR-58 | Review Moderation | Admins can flag and remove inappropriate reviews | Phase 2 |

## 1.12  Analytics & Reporting

| # | Requirement | Description | Phase |
| --- | --- | --- | --- |
| FR-59 | Student Progress Report | Per-course progress: lessons done, quiz scores, time spent | Phase 2 |
| FR-60 | Instructor Dashboard | Enrolment count, revenue, completion rate per course | Phase 2 |
| FR-61 | Admin Platform Stats | Total users, total revenue, top courses, churn metrics | Phase 3 |
| FR-62 | Revenue Reports | Exportable CSV reports of transactions, payouts, refunds | Phase 3 |

# 2. Non-Functional Requirements

Non-functional requirements define how well the system performs, scales, and maintains itself.

## 2.1  Performance

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-01 | API Response Time | 95th percentile of all REST responses < 300ms under normal load | High |
| NFR-02 | Throughput | System handles 500 concurrent requests without degradation | High |
| NFR-03 | Video Upload | 100MB video upload completes within 60 seconds on average broadband | Medium |
| NFR-04 | Database Query Time | No single query exceeds 100ms; all heavy queries use indexes | High |

## 2.2  Scalability

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-05 | Horizontal Scaling | API servers must be stateless and scalable behind a load balancer | High |
| NFR-06 | Database Scaling | Support read replicas; design for sharding if users exceed 100k | Medium |
| NFR-07 | Storage Scaling | Use object storage (S3/Cloudinary) — no local disk dependency | High |
| NFR-08 | Caching | Redis cache for sessions, frequent queries, and rate limiting counters | Medium |

## 2.3  Security

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-09 | Data Encryption in Transit | All endpoints served over HTTPS/TLS 1.2+; no plaintext comms | High |
| NFR-10 | Data Encryption at Rest | Sensitive fields (passwords, tokens) encrypted at database level | High |
| NFR-11 | Input Validation | All user inputs validated and sanitised; parameterised DB queries only | High |
| NFR-12 | Rate Limiting | Max 100 req/min per IP on public endpoints; stricter on auth routes | High |
| NFR-13 | Webhook Signature Verification | Verify HMAC signature on all incoming payment webhooks | High |
| NFR-14 | Dependency Auditing | Regular automated audit of npm/pip packages for known CVEs | Medium |
| NFR-15 | Secret Management | No secrets in source code; use environment variables or Vault | High |

## 2.4  Reliability & Availability

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-16 | Uptime SLA | 99.9% uptime (< 8.7 hrs downtime/year) | High |
| NFR-17 | Graceful Degradation | Non-critical services (recommendations, analytics) fail silently | Medium |
| NFR-18 | Health Check Endpoints | GET /health and /ready endpoints for load balancer probes | High |
| NFR-19 | Background Job Retry | Failed jobs (emails, webhooks) retry with exponential backoff | Medium |

## 2.5  Maintainability & Code Quality

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-20 | Code Coverage | Unit and integration tests cover at least 70% of business logic | Medium |
| NFR-21 | API Documentation | All endpoints documented with Swagger/OpenAPI 3.0 | High |
| NFR-22 | Logging | Structured JSON logs with request ID, user ID, and error stack trace | High |
| NFR-23 | Error Tracking | Integrate Sentry or equivalent for real-time error alerting | Medium |
| NFR-24 | Environment Parity | Dev, staging, and production use identical configs (Docker/IaC) | Medium |

## 2.6  Data Management & Compliance

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-25 | Data Backup | Automated daily database backups with 30-day retention | High |
| NFR-26 | Backup Recovery Test | Monthly restore test to verify backup integrity | Medium |
| NFR-27 | Data Privacy | Users can request export or deletion of personal data (GDPR-ready) | Medium |
| NFR-28 | Data Retention Policy | Define and enforce retention periods for logs, sessions, files | Low |
| NFR-29 | NDPR Awareness | Align with Nigeria Data Protection Regulation where applicable | Medium |

## 2.7  Observability & Monitoring

| # | Requirement | Target / Measure | Priority |
| --- | --- | --- | --- |
| NFR-30 | Metrics Collection | Track p50/p95/p99 latency, error rates, and throughput per endpoint | Medium |
| NFR-31 | Alerting | Alert on error rate > 1% or p95 latency > 500ms for 5 min | Medium |
| NFR-32 | Audit Logging | Log all admin actions (user bans, approvals, refunds) immutably | High |

# 3. Summary — Feature Count by Phase

| Phase | Functional | Non-Functional | Total Items |
| --- | --- | --- | --- |
| MVP (Phase 1) | 27 features | Core NFRs (security, perf, availability) | ~27 FR + 12 NFR |
| Phase 2 | 22 features | Caching, monitoring, GDPR readiness | ~22 FR + 8 NFR |
| Phase 3 | 9 features | Observability, audit logging, NDPR | ~9 FR + 5 NFR |
| Total | 58 features | 32 non-functional requirements | 90 total items |

This document is a living reference. Update phase assignments and add notes as requirements evolve during development.